Internal Project 2 · Team 3 · Project 3

Clinical Notes Categorization Using RNN / LSTM

Project execution plan and concept-by-concept learning guide

Assumptions in this plan: Python with TensorFlow/Keras and scikit-learn; a roughly two-week window (stretch or compress the timeline to your real deadline); a team that can split work in parallel. If your deadline or team size differs, only Section 4 needs adjusting.

# 1. The project at a glance

| Item | What the brief says |
| --- | --- |
| Problem | Classify a clinical note into one of four classes: Cardiology, Neurology, Oncology, General Medicine (4-class text classification). |
| Data | Medical Transcriptions dataset (MTSamples clinical notes). |
| Three models | - Version A: TF-IDF + Dense network - Version B: RNN - Version C: LSTM + Embeddings: Embedding(vocab_size, 100) → LSTM(128) → Dense → Softmax |
| Pipeline | Text cleaning (lowercase, remove punctuation, tokenization) → embedding layer → model. |
| Experiments | Accuracy comparison of TF-IDF vs RNN vs LSTM, plus the effect of embedding dimension and sequence length. |
| Analysis to write | Vanishing gradients; why LSTM performs better; effect of embedding dimension; sequence-length tuning. |
| Advanced requirement | Attention-like keyword importance using SHAP or gradients. |
| Grading | Data preprocessing 20% · Model implementation 30% · Experiments 30% · Explanation 20% |

# 2. How the pieces fit together

The three versions are a deliberate progression, and your report should tell that story. Each step adds one capability, and the experiments measure what that capability actually buys you.

| Version | What it can do | What it cannot do |
| --- | --- | --- |
| A: TF-IDF + Dense | Scores each word by how distinctive it is for a note; very fast; strong baseline for topic-like tasks. | Ignores word order and context entirely (a bag of words). |
| B: RNN | Reads the note word by word and carries a hidden state, so order matters. Uses learned word vectors (embeddings). | Forgets early words on long notes because gradients vanish during training. |
| C: LSTM + Embeddings | Same as B, but gated memory lets it keep or drop information over long spans. | More parameters and slower; on small datasets it may not beat TF-IDF. |

Be ready for an honest result. For topic-style classification on a dataset of about 5,000 notes, TF-IDF often matches or beats an LSTM. The marks reward correct experiments and well-reasoned explanation, not a particular winner. If LSTM does not win, explain why (small data, keyword-driven labels, truncation) and show the evidence. That is a stronger submission than a forced result.

# 3. Step-by-step plan

## Phase 0: Setup and ground rules

Day 1 · Supports: all rubric areas

Goal: Make the comparison fair and the work parallelisable before writing any model code.

- Create a shared repository with one notebook per version plus a common utilities module (data loading, preprocessing, plotting, metrics).

- Fix random seeds and record library versions.

- Agree the evaluation protocol now: one stratified train / validation / test split (for example 70/15/15) used by all three models. Tune on validation only; touch the test set once at the end.

- Choose metrics: accuracy (required) plus macro-F1, per-class precision/recall and a confusion matrix, because the classes will be imbalanced.

- Split ownership, for example: data and preprocessing · Version A and baselines · Versions B and C · explainability and report.

Output: Repository skeleton, split indices saved to disk, metric helper functions.

## Phase 1: Data understanding and label mapping

Days 2–3 · Supports: Data preprocessing (20%)

Goal: Turn the raw dataset into a clean 4-class problem you can defend.

- Load the CSV and inspect its columns: sample_name, description, medical_specialty, transcription, keywords.

- Strip whitespace from medical_specialty values (labels in the common Kaggle copy have leading spaces).

- Map the roughly 40 specialties to your four classes and drop the rest (see the table below). Write down every mapping decision, because the report must justify it.

- Run exploratory analysis: class counts, note length in words (histogram and percentiles), empty or duplicate transcriptions, most frequent words per class.

- Use only the transcription text as model input. The keywords column often contains specialty terms and would leak the label.

Output: Cleaned dataset file, class-distribution chart, note-length histogram, written label-mapping decisions.

| Target class | MTSamples labels to consider | Decision notes |
| --- | --- | --- |
| Cardiology | Cardiovascular / Pulmonary | This label also contains pulmonary notes, so expect some label noise. Mention it in limitations. |
| Neurology | Neurology (decide whether to include Neurosurgery) | State your choice and reason. |
| Oncology | Hematology - Oncology | Likely the smallest class; watch for imbalance. |
| General Medicine | General Medicine (decide on note-type labels such as Consult - History and Phy., SOAP / Chart / Progress Notes, Discharge Summary) | Those are document types, not specialties. Including them enlarges this class but makes it a mixed bag and probably the hardest to classify. |

Watch out: Verify the actual label strings and counts after loading; do not rely on the names above. Also decide explicitly what happens to notes from all other specialties. Dropping them makes this a closed-set classifier, which you should state in the report.

## Phase 2: Text preprocessing

Days 3–4 · Supports: Data preprocessing (20%)

Goal: Produce two clean representations of the same notes: TF-IDF vectors and padded integer sequences.

- Apply the required cleaning: lowercase, remove punctuation, tokenize. Decide how to treat numbers, units and abbreviations (for example replace digits with a placeholder token) and document why.

- For TF-IDF, stop-word removal is reasonable. For RNN/LSTM, word order matters, so consider keeping stop words and justify either choice.

- Fit the TF-IDF vectorizer and the tokenizer/vocabulary on the training split only, then transform validation and test. Cap the vocabulary (for example 20,000) and reserve an out-of-vocabulary token.

- Pad or truncate to a maximum length chosen from the length percentiles in Phase 1. Decide deliberately whether to truncate from the start or the end of a note.

- Encode labels as integers and keep the class names alongside.

Output: A reusable preprocessing module and a before/after example of one note for the report.

## Phase 3: Version A, TF-IDF + Dense network

Day 5 · Supports: Model implementation (30%)

Goal: Build the baseline every other model is judged against.

- TfidfVectorizer (try unigrams and unigrams+bigrams, min_df, max_features) → Dense(256, ReLU) → Dropout → Dense(4, softmax).

- Train with early stopping on validation loss. Record accuracy, macro-F1, parameter count and training time.

- Optionally add logistic regression on the same features as a sanity check; if the neural net is far worse, something is wrong.

Output: Trained Version A, metrics table row, confusion matrix.

## Phase 4: Version B, RNN

Days 6–7 · Supports: Model implementation (30%), Experiments (30%)

Goal: Build the sequence baseline and collect evidence of vanishing gradients.

- Embedding(vocab_size, 100) → SimpleRNN(128) → Dense → Softmax. Use mask_zero so padding is ignored.

- Use the same optimizer, batch size, epoch limit and early stopping as Version C so the comparison is fair.

- Vanishing-gradient demo: for one batch, compute the gradient norm of the loss with respect to the embedding of each time step, then plot norm vs position. Do the same for the LSTM in Phase 5. This plot is your main evidence for the analysis.

- Try gradient clipping as a side experiment to separate exploding-gradient problems from vanishing ones.

Output: Trained Version B, metrics row, gradient-vs-timestep plot.

## Phase 5: Version C, LSTM + Embeddings

Days 7–8 · Supports: Model implementation (30%)

Goal: Implement exactly the architecture in the brief and match Version B in everything else.

- Embedding(vocab_size, embedding_dim=100) → LSTM(128) → Dense → Softmax.

- Add light regularization (dropout, recurrent dropout or an extra Dropout layer) only if you add it to Version B too.

- Record the same metrics and produce the same gradient-vs-timestep plot as Phase 4.

- Optional extras once the required work is done: Bidirectional LSTM, GRU, pretrained embeddings.

Output: Trained Version C, metrics row, comparison plot of gradients for B and C.

## Phase 6: Experiments

Days 9–11 · Supports: Experiments (30%)

Goal: Run controlled comparisons, changing one factor at a time and repeating runs to see the noise.

- Repeat every configuration with 3–5 random seeds and report mean ± standard deviation, not a single number.

- Record for each run: accuracy, macro-F1, per-class recall, parameters, training time.

- Save results to a CSV as you go so tables and plots can be regenerated in seconds.

Output: Final results tables and plots for the report.

| Experiment | Vary | Keep fixed | What to look for |
| --- | --- | --- | --- |
| 1. Model comparison | A (TF-IDF), B (RNN), C (LSTM) | Split, seeds, optimizer, epochs, early stopping | Fills the brief’s accuracy table. Compare macro-F1 too, and look at which classes each model confuses. |
| 2. Embedding dimension | e.g. 25, 50, 100, 200, 300 (LSTM; optionally RNN) | Everything else, including max length | Accuracy vs dimension and vs parameter count. Too small underfits; too large overfits on limited data. |
| 3. Sequence length | e.g. 50, 100, 200, 400, longest note | Embedding dim = 100, everything else | Accuracy vs length for RNN and LSTM on one plot. Does the RNN degrade as sequences lengthen? Does the LSTM keep improving or plateau? Where do the diagnostic words appear in a note? |
| 4. Optional: embedding source | Random-init vs pretrained (GloVe or biomedical), frozen vs trainable | Model, length, dimension matched to the vectors | Whether outside knowledge helps when the training set is small. |

## Phase 7: Explainability (advanced requirement)

Days 11–12 · Supports: Explanation (20%), Experiments (30%)

Goal: Show which words drive predictions, in an attention-like heat-map over the note.

- Version A (TF-IDF model): use SHAP to list the top-contributing words per class. SHAP works most cleanly on TF-IDF features.

- Version C (LSTM): use a gradient-based method on the embedding output: gradient × input, or Integrated Gradients. Sum the attribution over the embedding dimension to get one score per token, then colour the tokens of a few sample notes.

- SHAP’s DeepExplainer can be fragile with recurrent layers, which is why gradient-based attribution is the safer route for the LSTM. If you use PyTorch instead, the Captum library provides Integrated Gradients directly.

- Sanity-check the output: do highlighted words make clinical sense for the predicted class? Compare the LSTM’s important words with the TF-IDF model’s. Show at least one correct and one misclassified note.

Output: Heat-map visualisations, top-keyword tables per class, short commentary.

Watch out: Note that gradient saliency is “attention-like”, not actual attention weights; say so in the report.

## Phase 8: Analysis, report and presentation

Days 13–14 · Supports: Explanation (20%)

Goal: Convert results into the four explanations the brief requires, each backed by a figure from your own experiments.

- Suggested report structure: problem and data → preprocessing → three models → results tables and plots → the four analyses → explainability → limitations → conclusion.

- Reserve the last two days for review, consistent figures and rehearsing the presentation.

Output: Final report / presentation and clean, runnable code.

| Topic to explain | Key ideas | Evidence to show |
| --- | --- | --- |
| Vanishing gradients | Backpropagation through time multiplies many derivative terms; with tanh derivatives below 1 the gradient shrinks exponentially with distance, so early words barely influence learning. Contrast with exploding gradients and clipping. | Gradient-norm vs time-step plot for RNN and LSTM (Phase 4–5). |
| Why LSTM performs better | The cell state gives an additive path for information and gradients; forget, input and output gates learn what to keep. Only claim superiority if your results support it, otherwise explain the limits. | Experiment 1 table, Experiment 3 plot, gradient plot. |
| Effect of embedding dimension | Dimension sets the capacity of each word’s representation; more dimensions add parameters and overfitting risk, fewer may not separate similar terms. | Experiment 2 curve with parameter counts. |
| Sequence-length tuning | Truncation discards information; padding wastes computation; longer sequences stress the RNN most. Discuss the truncation direction you chose. | Experiment 3 plot and the note-length histogram. |

# 4. Timeline and rubric alignment

Time is allocated roughly in proportion to the marks. Adjust the day counts to your deadline, but keep the ordering.

| Phase | Suggested time | Main output | Rubric area |
| --- | --- | --- | --- |
| 0. Setup and protocol | Day 1 | Repo, fixed splits, metric helpers | All |
| 1. Data and label mapping | Days 2–3 | Clean 4-class dataset, EDA plots | Preprocessing (20%) |
| 2. Preprocessing | Days 3–4 | TF-IDF and sequence pipelines | Preprocessing (20%) |
| 3. Version A | Day 5 | Baseline results | Implementation (30%) |
| 4. Version B (RNN) | Days 6–7 | RNN results, gradient plot | Implementation, Experiments |
| 5. Version C (LSTM) | Days 7–8 | LSTM results | Implementation (30%) |
| 6. Experiments | Days 9–11 | Comparison, dimension and length studies | Experiments (30%) |
| 7. Explainability | Days 11–12 | Keyword heat-maps | Explanation, Experiments |
| 8. Analysis and report | Days 13–14 | Report, presentation | Explanation (20%) |

# 5. Learning sources by concept

Resources are grouped by the concept they teach. Entries marked ★ are the ones to read first. If a link has moved, searching for the exact title will find it.

## 5.1 Overall NLP and deep-learning foundations

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ Speech and Language Processing (Jurafsky & Martin, 3rd ed. draft) https://web.stanford.edu/~jurafsky/slp3/ | Free book | Chapters on text normalization, vector semantics and embeddings, and RNNs/LSTMs. The single best reference for all your concepts in one place. |
| Stanford CS224n: NLP with Deep Learning https://web.stanford.edu/class/cs224n/ | Course | Lecture videos and notes on word vectors, RNNs, vanishing gradients and LSTMs. Watch the RNN and “vanishing gradients and fancy RNNs” lectures. |
| Dive into Deep Learning https://d2l.ai/ | Free book + code | Runnable explanations of recurrent networks, backpropagation through time, LSTM and text classification. |

## 5.2 Text preprocessing

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ Jurafsky & Martin, Chapter 2 (Regular Expressions, Text Normalization) https://web.stanford.edu/~jurafsky/slp3/ | Book chapter | Tokenization, lowercasing, stemming vs lemmatization and why each choice changes downstream results. |
| scikit-learn: Working with text data https://scikit-learn.org/stable/tutorial/text_analytics/working_with_text_data.html | Tutorial | End-to-end text classification pipeline: vectorizing, splitting, evaluating. |
| NLTK Book, Chapter 3 (Processing Raw Text) https://www.nltk.org/book/ | Book chapter | Hands-on tokenization, normalization and stop-word handling in Python. |
| spaCy 101 https://spacy.io/usage/spacy-101 | Docs | Tokenizer and lemmatizer behaviour; scispaCy (a biomedical model family built on spaCy) is an option for clinical text. |
| Keras TextVectorization layer https://keras.io/api/layers/preprocessing_layers/text/text_vectorization/ | API docs | Vocabulary size, out-of-vocabulary handling and padding to fixed length. |

## 5.3 TF-IDF

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ scikit-learn TfidfVectorizer documentation https://scikit-learn.org/stable/modules/generated/sklearn.feature_extraction.text.TfidfVectorizer.html | API docs | Parameters you will tune: ngram_range, min_df, max_df, max_features, sublinear_tf. |
| Introduction to Information Retrieval (Manning, Raghavan, Schütze), Chapter 6 https://nlp.stanford.edu/IR-book/ | Book chapter | The formal definition of term frequency, inverse document frequency and the combined weight; why rare words score higher. |
| Jurafsky & Martin, Vector Semantics chapter (tf-idf section) https://web.stanford.edu/~jurafsky/slp3/ | Book chapter | A short, clear treatment of tf-idf as a document representation. |

## 5.4 Word embeddings

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ The Illustrated Word2vec (Jay Alammar) https://jalammar.github.io/illustrated-word2vec/ | Article | Intuitive, visual explanation of what an embedding vector is and how it is learned. |
| ★ TensorFlow: Word embeddings guide https://www.tensorflow.org/text/guide/word_embeddings | Tutorial | How the Keras Embedding layer works and how embedding dimension is chosen; includes code you can adapt. |
| Keras: Using pre-trained word embeddings https://keras.io/examples/nlp/pretrained_word_embeddings/ | Tutorial | Loading GloVe vectors into an Embedding layer (for the optional experiment). |
| Mikolov et al. (2013), Efficient Estimation of Word Representations in Vector Space https://arxiv.org/abs/1301.3781 | Paper | The original word2vec paper. |
| Pennington et al. (2014), GloVe https://nlp.stanford.edu/projects/glove/ | Paper + vectors | Pretrained vectors and the method behind them. |
| TensorFlow Embedding Projector https://projector.tensorflow.org/ | Tool | Visualise your own trained embeddings; useful for a report figure. |

## 5.5 Recurrent neural networks

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ The Unreasonable Effectiveness of Recurrent Neural Networks (Andrej Karpathy) https://karpathy.github.io/2015/05/21/rnn-effectiveness/ | Article | The clearest intuition for how an RNN carries state through a sequence. |
| ★ Deep Learning (Goodfellow, Bengio, Courville), Chapter 10: Sequence Modeling https://www.deeplearningbook.org/ | Book chapter | Rigorous treatment of RNNs, unrolled computation graphs and backpropagation through time. |
| TensorFlow: Text classification with an RNN https://www.tensorflow.org/text/tutorials/text_classification_rnn | Tutorial | A working template close to Versions B and C; adapt it to your 4-class data. |
| Keras guide: Working with RNNs https://keras.io/guides/working_with_rnns/ | Guide | Masking, padding, return_sequences and dropout in recurrent layers. |

## 5.6 Vanishing gradients

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ Pascanu, Mikolov, Bengio (2013), On the difficulty of training recurrent neural networks https://arxiv.org/abs/1211.5063 | Paper | Clear analysis of vanishing and exploding gradients and the origin of gradient clipping. |
| ★ CS224n lecture: Vanishing Gradients and Fancy RNNs https://web.stanford.edu/class/cs224n/ | Lecture | A step-by-step derivation you can reuse in your explanation. |
| Bengio, Simard, Frasconi (1994), Learning long-term dependencies with gradient descent is difficult Search the title (IEEE Transactions on Neural Networks) | Paper | The classic result that motivated LSTM. |
| d2l.ai: Backpropagation Through Time https://d2l.ai/ | Book section | Worked derivation and code showing how the gradient expression grows or shrinks. |

## 5.7 LSTM

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ Understanding LSTM Networks (Christopher Olah) https://colah.github.io/posts/2015-08-Understanding-LSTMs/ | Article | The standard visual explanation of the cell state and the forget, input and output gates. Read this before implementing Version C. |
| Hochreiter & Schmidhuber (1997), Long Short-Term Memory Search the title (Neural Computation) | Paper | The original paper; read the introduction and the constant-error-carousel idea. |
| d2l.ai: Long Short-Term Memory https://d2l.ai/ | Book section | Equations and from-scratch code that match the diagrams. |
| Keras LSTM layer documentation https://keras.io/api/layers/recurrent_layers/lstm/ | API docs | Arguments such as units, dropout, recurrent_dropout and return_sequences. |
| Greff et al. (2017), LSTM: A Search Space Odyssey https://arxiv.org/abs/1503.04069 | Paper (optional) | Which LSTM components matter most; helpful for the “why LSTM performs better” discussion. |

## 5.8 Explainability: SHAP and gradient attribution

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ SHAP documentation https://shap.readthedocs.io/ | Docs | Explainers for linear models and text examples; start with the text and linear-model tutorials. |
| ★ Interpretable Machine Learning (Christoph Molnar) https://christophm.github.io/interpretable-ml-book/ | Free book | Plain-language chapters on SHAP and on gradient-based methods; good for the explanation write-up. |
| Lundberg & Lee (2017), A Unified Approach to Interpreting Model Predictions https://arxiv.org/abs/1705.07874 | Paper | The SHAP paper. |
| Sundararajan et al. (2017), Axiomatic Attribution for Deep Networks https://arxiv.org/abs/1703.01365 | Paper | Integrated Gradients, the method to use for the LSTM. |
| Captum documentation https://captum.ai/ | Docs (PyTorch) | Ready-made Integrated Gradients and text-classification interpretation tutorials if you use PyTorch. |
| Jain & Wallace (2019), Attention is not Explanation https://arxiv.org/abs/1902.10186 | Paper | Useful for wording: why “attention-like” importance should not be presented as a definitive explanation. |

## 5.9 Evaluation metrics

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ scikit-learn: Model evaluation guide https://scikit-learn.org/stable/modules/model_evaluation.html | Docs | Accuracy vs precision, recall, F1; macro vs weighted averaging; confusion matrices and classification_report. |

## 5.10 Dataset and clinical context

| Resource | Type | What to take from it |
| --- | --- | --- |
| ★ Medical Transcriptions dataset (Kaggle) https://www.kaggle.com/datasets/tboyle10/medicaltranscriptions | Dataset | The CSV version of MTSamples, with columns for specialty, transcription and keywords. Read its discussion and notebooks for known quirks. |
| MTSamples https://mtsamples.com/ | Source site | The original collection of sample transcribed reports; browse notes by specialty to build intuition for how each class reads. |
| Structure of a clinical note (search: “SOAP note structure”, “history of present illness”) Search | Background | Knowing sections such as history, examination, assessment and plan helps you interpret keyword attributions and decide what to truncate. |
| Alsentzer et al. (2019), Publicly Available Clinical BERT Embeddings https://arxiv.org/abs/1904.03323 | Paper (optional) | Context for how clinical text is modelled beyond LSTMs; useful for a “future work” paragraph. |

## 5.11 Suggested study order

Learn just before you build, rather than reading everything first.

| When | Study | Then build |
| --- | --- | --- |
| Before Phases 1–2 | J&M Chapter 2; scikit-learn text-data tutorial; a skim of the dataset page | EDA, label mapping, preprocessing pipeline |
| Before Phase 3 | TfidfVectorizer docs; IR-book Chapter 6 | Version A |
| Before Phase 4 | Karpathy article; Goodfellow Chapter 10 (first half); TensorFlow embeddings guide; TensorFlow RNN tutorial | Version B |
| During Phase 4 | Pascanu et al.; CS224n vanishing-gradients lecture | Gradient-norm plot |
| Before Phase 5 | Olah’s LSTM article; d2l.ai LSTM section | Version C |
| Before Phase 7 | SHAP docs; Molnar chapters; Sundararajan et al. | Keyword importance visualisations |

# 6. Common pitfalls checklist

- Label leakage: using the keywords column, or fitting TF-IDF / tokenizer on the full dataset instead of the training split only.

- Unfair comparison: different splits, epochs or early-stopping rules across versions. Keep them identical.

- Accuracy only: with imbalanced classes report macro-F1 and per-class recall, and show a confusion matrix.

- Tuning on the test set: use the validation split for every decision; evaluate the test set once.

- One-run conclusions: differences of a point or two can be noise; repeat with several seeds.

- Padding not masked: forgetting mask_zero (or an equivalent) lets padding tokens influence RNN state.

- Overclaiming: do not say LSTM “is better” unless your numbers show it; explain what your data shows.

- Unexplained decisions: every preprocessing and label-mapping choice needs a one-line justification in the report.

# 7. Deliverables checklist

- Cleaned dataset (or script that produces it) with documented label mapping.

- Preprocessing module with before/after example.

- Three trained models (A, B, C) with identical evaluation protocol.

- Results table: accuracy, macro-F1, parameters and training time, with mean ± std over seeds.

- Embedding-dimension and sequence-length experiment plots.

- Gradient-norm plot for RNN vs LSTM.

- Keyword-importance visualisations (SHAP for TF-IDF, gradient-based for LSTM).

- Written explanations of vanishing gradients, why LSTM performs better, embedding-dimension effect and sequence-length tuning.

- Limitations and future work (label noise, dropped specialties, small dataset, pretrained or biomedical embeddings).

- Clean, runnable code with a README describing how to reproduce the results.

## Optional stretch ideas

- Bidirectional LSTM and GRU as extra points of comparison.

- Pretrained GloVe or biomedical embeddings, frozen vs fine-tuned.

- Class weighting or resampling to handle imbalance, compared against the unweighted baseline.

- A short error analysis: read ten misclassified notes and describe why each was hard.